Contoso Gold Mining Co · Q2 FY26 Board Pack

Prepared for the Contoso Gold Mining Board of Directors

Circulation: Confidential. Board members and Corporate Secretariat only.

Prepared by: Pak Rizky Wijaksono, GM Strategic Commercial & IT · Reviewed by: CFO, COO Mining, Head of Legal

Meeting date: 24 July 2026, 09:00 WITA, Jakarta HQ + Teams

1. Executive Summary

Awak Mas project remains on schedule for first pour Q3 2027.

Total year-to-date capex spend USD 82m against a full-year plan of USD 165m, tracking to phasing.

Two commercial risks require Board attention this quarter: renewal of the Trakindo plant lease and single-source exposure on the Orica explosives supply.

The vendor contract book (210 active contracts) has been reviewed. The top 10 renegotiation opportunities are estimated to yield USD 4.8m annualised.

One safety observation reported in April, no LTI year to date.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

2. Project Update: Awak Mas Ramp-up

Site works: earthworks 62 percent complete against plan of 65 percent, minor delay attributed to unseasonal rainfall in April.

Process plant civils on track for October 2026 handover.

Grid connection MOU executed with PLN, energisation window Q1 2027.

AMDAL compliance monitoring reports lodged on schedule, no material findings.

Community grievance log: 3 grievances raised, 2 resolved, 1 in progress (land access clarification, Ranteballa).

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

3. Commercial & Vendor Book

Total active contracts: 210. Total contract value under management: USD 348m over the current terms.

Contracts up for renewal in the next 90 days: 42.

Single-source exposure: 47 contracts flagged. HIGH concern: explosives, cloud infrastructure, VSAT telecoms.

Auto-renew clauses without opt-out notice: 68 contracts. Recommendation to Board: adopt a standing policy of 60-day opt-out notice on every renewal.

Foreign-currency exposure: USD 92m of contract value in non-IDR terms. FX hedging strategy to be tabled at the September Board.

Estimated annualised savings from top 10 renegotiation targets: USD 4.8m.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

4. Financial Update

Cash on balance sheet: USD 148m at 30 June 2026.

Bridge facility drawn: USD 40m (Bank Mandiri, signed February 2026).

Forecast cash-out to first pour: USD 235m, funded 63 percent equity, 37 percent debt.

Gold price sensitivity: at USD 2650/oz NPV holds at USD 610m; at USD 2400/oz NPV holds at USD 480m; at USD 2200/oz NPV falls to USD 340m.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

5. Safety, Environment, Community (SEC)

LTIFR year to date: 0.0. TRIFR year to date: 0.42 (target 0.50).

One high-potential incident (near miss) in May, root cause and corrective action closed.

Progressive rehabilitation: 12 hectares planted, target 18 hectares for calendar year.

Community programs funded this quarter: 8 (scholarship, vocational training, health outreach, water access).

Meeting with Bupati Luwu scheduled for 12 August 2026, courtesy call plus scholarship handover.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

6. Regulatory & Government Relations

IUPK production licence renewal window opens Q4 2027, secretariat has begun documentation preparation.

Local content ratio (TKDN) currently at 72 percent, target 78 percent by first pour.

Downstream policy: no smelter obligation for gold under current regulation, monitored quarterly.

Royalty regime: sliding scale from 3.75 percent to 4.00 percent at higher gold price, modelled in the financial base case.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

7. IT & Digital

Microsoft 365 Copilot pilot: 40 seats deployed across GM office, Finance, Commercial, Ops. Adoption rate 82 percent weekly active users.

Enterprise Data Protection posture reviewed, no exceptions.

Data centre migration: primary workloads on Azure, secondary DR site with Alibaba Cloud, review scheduled Q4.

ERP: SAP Mining implementation in blueprint phase, go-live target Q2 2027.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

8. Risk Register (top 10)

R01 Gold price falls below USD 2200 sustained: financial impact HIGH, likelihood MEDIUM, mitigation via hedging policy.

R02 Delay to first pour beyond Q4 2027: HIGH, LOW, mitigation via critical path management.

R03 Community grievance escalation: MEDIUM, MEDIUM, mitigation via community relations plan.

R04 Single-source explosives supply disruption: HIGH, LOW, mitigation via secondary supplier qualification.

R05 Regulatory reinterpretation of IUPK terms: HIGH, LOW, mitigation via legal counsel engagement.

R06 FX movement IDR/USD > 10 percent: MEDIUM, MEDIUM, mitigation via hedging policy.

R07 Cyber incident on operational technology: HIGH, LOW, mitigation via segmentation and IR runbook.

R08 Key contractor default (drilling): MEDIUM, LOW, mitigation via performance bond.

R09 Weather event disruption: MEDIUM, MEDIUM, mitigation via schedule buffer.

R10 Board or shareholder dispute: LOW, LOW, mitigation via clear reserved matters schedule.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

9. Decisions Requested from the Board

Approve the top 10 vendor renegotiation programme with a mandate to complete within 60 days.

Approve the standing policy of 60-day opt-out notice on all renewal clauses.

Note the safety, environment, community update. No decision required.

Approve the community program spend for the second half of the calendar year (USD 350k).

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

10. Appendix

A1. Feasibility Study extract, gold price sensitivity table.

A2. Vendor contract book summary, category by priority band.

A3. Community grievance log (redacted).

A4. Safety data pack, incident log.

A5. Regulatory correspondence log, quarter to date.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.

Further detail is provided in the accompanying appendix. Board members are invited to raise any questions ahead of the meeting via the Corporate Secretariat.